## Slide 1: Rotary Kiln Data Acquisition and Controls Upgrade
Bringing Zircoa into the 20th Century.
…Just not the 21st Century

## Slide 2: Project Goals
Primary Goal (Core Project Driver):
  Improve operational consistency of the rotary kiln.
Secondary Goals (Critical Project Elements):
  Increase internal knowledge of rotary kiln controls, and control systems in general.
  Thoroughly understand & document process.
  Build a robust knowledge base (prevent point-person dependence).
Exploratory Goals (Potential Gains/Improvements Uncovered During Project):
  Increase operational flow rate.
  Increase process reaction yield.
  Reduce/eliminate clinker rings in the kiln.
  Reduce kiln brick degradation.

## Slide 3: Full Project Scope
Three Phase Project:
Phase One: Dusthouse/Dryer/Rotoclone
  Build Pressure & Heat Controls
  The Focus of this Meeting
Phase Two: Flame Train System Upgrade
  Highlight alarms in process & flow meters for fuel optimization.
Phase Three: Kiln Temperature Profiling
  Monitor short/long flame & steady state kiln temp profile

## Slide 4: First Phase Expanded Scope
Implement new control system to replace old, non-functioning pneumatic controller.
Replace broken manual temperature and pressure gauges with digital indicators.
Experiment with effects of process changes utilizing new indicators.
Build controls for dryer system based on experimentation.